## Slide 1: WoofFlow: From Email to Entry

## Slide 2: Executive Summary
To: Vicki Nourse, Owner, PlayStayTion Pet Resort
From: , Team Lead — Project “WoofFlow: From Email to Entry”
Date: October 1, 2025
RE: WoofFlow: From Email to Entry — AI Email Booking Automation Pilot
Dear Ms. Nourse,
Thank you for the opportunity to present our final report for WoofFlow: From Email to Entry, an AI-enabled email automation pilot designed specifically for PlayStayTion Pet Resort. This project was conducted as a classroom prototype to explore how intelligent automation can improve customer communication, reduce inbox workload, and streamline the initial steps of the booking process without modifying or accessing any production systems.
WoofFlow focuses on a single high-value workflow: reading customer emails, identifying the type of request (such as boarding, daycare, grooming, training, Pet Taxi, cancellations, or general inquiries), extracting key details, and generating a clear, brand-aligned draft reply that guides customers to complete their booking through the ProPet portal. The system does not confirm availability, does not use or store any live customer data, and ensures that sensitive or unclear requests are routed for staff review.
The solution is built using n8n, OpenAI message models, and a Gmail-based human-in-the-loop process. Our prototype consists of five coordinated AI agents—Classifier, Extractor, Guardrails, RAG Policy Assistant, and Reply Writer—all orchestrated through a unified workflow. Together, they demonstrate how automation can handle routine inquiries while preserving complete staff oversight. Additional features include Gmail labeling, automated draft creation, escalation routing, and optional logging to Google Sheets for reporting.
This final report summarizes the project objectives, system design, prototype implementation, workflow logic, economic feasibility, and future extension opportunities. Detailed screenshots of the workflow, configuration, and underlying prompts are included in the appendix. While the current version is a safe academic demonstration, the report also outlines how PlayStayTion could move toward a production-ready version in the future, should the organization wish to continue development.
Sincerely,
Ravula Team Lead – WoofFlow: From Email to Entry

## Slide 3: PROJECT OVERVIEW

## Slide 4: Our Understanding of your Business Needs
About the client
PlayStayTion Pet Resort & Training is a highly respected, full-service pet hospitality provider located in Sadler, Texas, serving families across North Texas and the broader DFW region. Known for its beautiful countryside setting, exceptional facilities, and professional care, the resort has built a strong brand identity grounded in trust, transparency, and comfort for both pets and their owners.
The resort offers a wide range of premium services—including overnight boarding, structured daycare programs, professional grooming, specialized training, and a convenient Pet Taxi service that operates across numerous cities. Their boarding facilities feature private suites, climate control, daily activity enrichment, secure outdoor play areas, and attentive staff supervision. Grooming services attract customers well beyond the immediate region due to the resort’s reputation for quality and care. Their intensive 30-day training program also draws pet owners looking for reliable behavioral improvement supported by experienced trainers.
PlayStayTion operates with a strong customer-service mindset, maintaining clear communication channels through email, phone, and the ProPet customer portal, which customers use for creating accounts, updating vaccinations, and completing reservations. The organization’s credibility is further strengthened by endorsements—such as appearances and testimonials from public figures like Terry Bradshaw—which reinforce the brand’s visibility and reputation.
As a growing business with increasing customer demand, PlayStayTion maintains a commitment to high-quality service delivery, operational reliability, and a personalized customer experience. These values make the business an excellent candidate for carefully designed automation that can support staff without compromising the warm, trusted, family-centered brand tone.
About the business need
PlayStayTion Pet Resort experiences a high and growing volume of customer communication, especially through email. Customers frequently reach out with boarding requests, daycare questions, grooming appointments, training inquiries, Pet Taxi scheduling, cancellations, and general pricing or policy questions. Many clients particularly first-time customers email instead of using the ProPet portal, which increases the number of messages requiring manual review.
This rising volume presents several challenges for staff. Every message must be interpreted and answered individually, often requiring multiple follow-ups because customers do not include essential details such as dates, pet names, or service type. During peak seasons, response times slow significantly as staff balance email communication with direct pet care responsibilities, increasing the risk of missed opportunities or delayed bookings. Additionally, much of the communication is repetitive—redirecting customers to ProPet, explaining pricing, or requesting missing information—resulting in inconsistent messaging and reduced efficiency.
To address these challenges, PlayStayTion has an opportunity to use AI-assisted email automation to streamline communication, reduce administrative workload, and improve response speed. An AI email assistant can extract key details automatically, generate clear and consistent replies, and guide customers directly into the booking process, while still allowing staff to review all drafts before sending. This technology enhances—not replaces—the human touch and serves as a foundation for future expansions such as a voice assistant or multi-channel customer support system.
.

## Slide 5: Project Goal and Outcomes
Goal of the project
The goal of this project is to design and prototype an AI-powered email automation assistant—WoofFlow—that can read customer emails, identify the type of request, extract key service details, and generate clear, consistent draft responses for PlayStayTion Pet Resort. The prototype aims to reduce staff workload, streamline routine communication, and guide customers into the ProPet booking process while maintaining full human oversight.
To achieve this, the project focuses on:
Developing intent classification for boarding, daycare, grooming, training, Pet Taxi, cancellations, and general inquiries
Extracting essential details such as pet name, service type, dates, and location
Applying guardrails to detect missing information or special cases requiring human review
Generating brand-aligned reply drafts that staff can approve before sending
Demonstrating how this email assistant can serve as a foundational component for a future multi-channel system, including a potential voice assistant
The ultimate goal is to create a safe, classroom-grade prototype that proves feasibility and informs future automation decisions.
Intended outcomes
The project is designed to deliver the following outcomes:
A functioning n8n workflow integrating Gmail, OpenAI, guardrail logic, and automated draft responses
A proof-of-concept email assistant capable of handling common customer requests with high accuracy
Reduction of repetitive manual tasks through automated message parsing and reply generation
Consistent, professional, PlayStayTion-branded communication across all supported intents
A detailed implementation roadmap showing how this prototype can evolve into a full AI communication system—including voice, chat, and automated booking support
Documentation and screenshots that allow PlayStayTion leadership to evaluate the solution for future real-world use
These outcomes demonstrate how AI can support communication efficiency while preserving the warm, personalized customer experience that defines PlayStayTion Pet Resort.

## Slide 6: Project Scope, Constraints and Assumptions
Scope of the project
The scope of this project is to design, build, and test a proof-of-concept AI email assistant for PlayStayTion Pet Resort using n8n, Gmail integration, and OpenAI message models. The project focuses on automating the intake and drafting of responses for common customer email requests—including boarding, daycare, grooming, training, Pet Taxi, cancellations, and general inquiries—while keeping staff fully in the loop for final review.
Key activities include:
Collecting and analyzing sample customer emails
Designing intent classification for supported service categories
Building entity extraction workflows to capture dates, pet names, service types, and other required information
Implementing guardrails for missing details, special cases, or human-required interventions
Creating consistent, brand-aligned reply templates
Constructing an n8n workflow that connects Gmail → AI processing → Draft responses → Label routing → Optional Google Sheet logging
Demonstrating how this email assistant can serve as the foundational component for a future multi-channel system (voice, chat, automated booking)
This is an academic, classroom-safe prototype and does not connect to live ProPet systems or use real customer data.
Project Deliverables
Limitations Constraints and Assumptions
Limitations (Out of Scope)
No connection to live PlayStayTion systems (e.g., ProPet, CRM, booking database)
No use of real customer data—only synthetic or anonymized examples
The project does not automate phone calls or live chat (future phases)
Constraints
Must operate within free or low-cost tiers of n8n, Gmail API, and OpenAI
Must remain safe for academic use with manual staff approval for all outgoing emails
Limited time scope: one semester to design, build, and test the prototype
No external production deployment or customer-facing usage
Assumptions
Staff will continue manually reviewing all AI-generated drafts before sending
The workflow built for email classification and extraction can be extended to voice or chat in the future
Synthetic email data adequately represents real customer inquiries
The client prefers a scalable solution that can grow into a multi-channel AI assistant
Deliverable Name | Deliverable Description | Due Date
AI Email Assistant Prototype | Fully functional n8n workflow with Gmail trigger, OpenAI nodes, guardrail logic, automated response drafting, and label routing. Includes screenshots and sample outputs. | Dec 2
Final Project Report | Comprehensive report summarizing client needs, technical design, prototype implementation, cost analysis, and future recommendations. Includes appendices with workflow screenshots and code. | Dec 2
Presentation PPT | Live demo of the prototype, explanation of the AI workflow, business value, and potential roadmap toward voice and chat integration. | Dec 2

## Slide 7: PROJECT APPROACH

## Slide 8: Project Approach
Why Agentic AI
Agentic AI is well-suited for PlayStayTion’s communication needs because it goes beyond single-response generation and instead enables goal-oriented, multi-step reasoning. Unlike simple chatbots, an agentic system can take actions, call tools, follow workflow logic, apply guardrails, and cooperate with other specialized agents to complete a task from start to finish.
For this project, agentic AI allows the system to:
Understand customer emails using intent classification
Extract key booking details using structured reasoning
Apply rules and safety checks before drafting responses
Generate consistent, brand-aligned replies
Escalate special cases to staff when needed
Coordinate multiple AI components within a workflow
This modular, decision-driven approach creates a reliable foundation for future expansion into voice assistants, chatbots, and automated booking tools, ensuring the system can grow as PlayStayTion’s communication needs evolve.
Agentic AI Architectures
Our prototype uses a modular multi-agent architecture implemented inside n8n. Each agent performs a specific part of the workflow:
Classifier Agent
Determines the intent of the email (Boarding, Daycare, Grooming, Training, Pet Taxi, Cancellation, General, Unknown).
Extractor Agent
Extracts structured details like pet name, service type, requested dates, and city (for Pet Taxi). Outputs a JSON record used for routing.
Guardrails Agent
A rule-based decision layer (implemented with n8n code + switch logic) that identifies missing details, low confidence, medical flags, or unusual requests. Decides whether to draft a reply or escalate to staff.
Reply Writer Agent
Uses OpenAI to generate a concise, friendly, brand-safe draft email that asks for only missing details or provides the correct next steps (such as directing to ProPet).
Orchestrator (n8n Workflow)
Controls the entire pipeline—trigger, message retrieval, agent calls, switch routing, Gmail draft creation, and email labeling. Keeps the system human-in-the-loop with staff reviewing all drafts.

## Slide 9: Project Approach cont’d
Data sources and integration requirements
The prototype uses minimal, safe, and fully controlled data sources to ensure privacy and simplicity within a classroom environment. The system integrates:
Gmail API: Receives incoming customer emails and sends AI-generated draft replies. Integration requires read, metadata, and send permissions.
OpenAI Message Models: Used for intent classification, entity extraction, and generating draft responses. Integration is handled through n8n credentials with API keys stored securely.
n8n Workflow Engine: Acts as the orchestrator connecting Gmail, OpenAI nodes, switch logic, and guardrail rules. No external databases or customer systems are accessed.
Synthetic Email Dataset (Optional): A small set of fabricated examples used for testing classification and extraction accuracy.
No access to PlayStayTion’s live ProPet, CRM, or payment systems is required or used. This ensures the prototype is safe, isolated, and compliant with academic requirements.
Success metrics and evaluation plan
To evaluate the effectiveness of the AI email assistant, we define the following measurable success metrics:
1. Intent Classification Accuracy
Percentage of emails correctly categorized into Boarding, Daycare, Grooming, Training, Pet Taxi, Cancellation, General, or Unknown. Target: ≥ 90% accuracy on synthetic test emails.
2. Entity Extraction Quality
Accuracy of capturing key fields such as pet name, dates, service type, and location. Target: ≥ 85% correct extraction with minimal corrections required in review.
3. Draft Response Quality
Clarity, correctness, and brand alignment of AI-generated drafts as rated by human reviewers. Target: 4/5 or higher on clarity and professional tone.
4. Reduction in Manual Effort
Decrease in staff time spent reading, interpreting, and drafting responses for routine emails. Target: 40–60% reduction for common requests after automation is applied.
5. Human-in-the-Loop Safety Compliance
All drafts must pass staff review before sending. Target: 100% emails reviewed, no incorrect automated sends.
Evaluation Plan
Test with ~30–40 synthetic emails representing typical customer requests.
Measure classification/extraction accuracy and reviewer corrections.
Collect feedback from staff on clarity, usefulness, and alignment with the PlayStayTion tone.
Document improvements and potential extensions for future voice/chat integration.

## Slide 10: SOLUTION REQUIREMENTS

## Slide 11: Project Stakeholders
Primary Stakeholders
PlayStayTion Pet Resort Staff (Front Desk & Reservations Team) Will use the AI-generated email drafts, review them, and communicate with customers.
Vicki Nourse (Owner) Decision-maker evaluating the value, safety, and future expansion of the automation.
Secondary Stakeholders
PlayStayTion Customers Benefit indirectly through faster replies, clearer instructions, and smoother booking experiences.
Managers & Operations Leads Interested in workflow efficiency, reduced workload, and service consistency.
Project Team (Builders)
(Team Lead) Responsible for coordinating the project, workflow logic, and integration. Responsible for design, testing, documentation, and prototype execution.
Academic Stakeholders
Course Instructor – Dr. Anna Sidorova Oversees project quality, evaluation, and guidance.
UNT BCIS 5140 Program Ensures the project meets academic standards and aligns with course learning objectives.

## Slide 12: Business requirements – Stakeholder analysis
1. PlayStayTion Staff (Front Desk & Reservations Team)
Role: Primary users reviewing and sending AI-generated drafts. Needs:
Faster, consistent replies
Automated extraction of key details
Reduced manual typing and interpretation
Clear escalation for complex/medical cases Impact: High — automation directly reduces their workload.
2. Business Owner (Vicki Nourse)
Role: Decision-maker and project sponsor. Needs:
Improved customer response speed
Reduced operational strain during busy periods
Scalable foundation for future voice/chat automation
Protection of brand tone and service quality Impact: High — project aligns with long-term efficiency goals.
3. Customers (Pet Owners)
Role: Senders of emails requiring assistance. Needs:
Quick, accurate responses
Clear instructions for booking through ProPet
Friendly, professional communication Impact: Medium — benefits are indirect but highly valuable.
4. Management & Operations Leads
Role: Oversee workflow, staffing, and service delivery. Needs:
Efficient communication pipeline
Fewer repetitive tasks for staff
Insight into common customer inquiries Impact: Medium — automation supports smoother operations.
5. Project Team (Student Developers)
Role: Designers and implementers of the AI prototype. Needs:
Feasible, safe, and testable data
Clear requirements from the client
Ability to design isolated, academic prototypes Impact: Low — stakeholders in development only.
6. Course Instructor – Dr. Anna Sidorova
Role: Oversees academic alignment and evaluation. Needs:
Proper application of agentic AI concepts
Clear documentation and ethical boundaries
Demonstration of a working prototype
Impact: Medium — ensures quality and academic integrity.

## Slide 13: SOLUTION DESIGN

## Slide 14: Business requirements – Agentic Solution Environment and Objectives
Agentic Solution Environment
The agentic solution operates within a safe, controlled, and modular automation environment using n8n as the workflow orchestrator. It integrates three core components:
Gmail API – Supplies incoming customer emails and sends AI-generated drafts back to staff for review.
OpenAI Message Agents – Perform intent classification, entity extraction, and draft generation.
n8n Workflow Engine – Connects all agents, applies logic and guardrails, routes outcomes, and maintains a human-in-the-loop review process.
The environment is intentionally isolated from PlayStayTion’s operational systems (e.g., ProPet) to ensure data safety, simplicity, and reliable classroom prototyping.
Agentic Solution Objectives
The objectives of the agentic solution are to:
Automate the interpretation of customer emails by identifying intent and extracting essential details.
Reduce repetitive manual tasks for staff by generating high-quality draft responses.
Ensure all replies follow PlayStayTion’s friendly, professional communication style.
Detect missing information or special cases through guardrail rules and escalate them when necessary.
Provide a consistent, efficient customer communication experience while preserving full staff control.
Build a scalable foundation that can later expand into voice assistants, chat automation, and integrated booking flows.
The overall objective is to create a reliable, agent-based prototype that demonstrates how AI can support communication efficiency without replacing the human touch.

## Slide 15: Agentic Solution Design – Architecture
Overview
The solution uses a multi-agent, modular architecture built inside the n8n automation platform. Each agent performs a specialized function, and the workflow orchestrator connects them to produce a complete end-to-end email-handling process.
1. Input Layer – Email Retrieval
Gmail Trigger detects new customer emails.
Get Message Node retrieves the email body, sender, and metadata.
2. Interpretation Layer – AI Agents
Classifier Agent (OpenAI) Identifies the customer’s intent (boarding, grooming, daycare, training, Pet Taxi, cancellation, general, unknown).
Extractor Agent (OpenAI) Pulls structured details such as pet name, dates, service type, and city and outputs JSON for routing.
Guardrails & Rules n8n logic checks for missing information, unclear intent, medical flags, or low confidence.
3. Routing Layer – Decision Logic
Switch Node routes the email to the correct intent branch.
Each branch triggers a specialized AI module (Boarding, Grooming, Pet Taxi, etc.) with its own prompt and logic.
4. Response Generation Layer
Reply Writer Agent (OpenAI) Drafts a friendly, concise, PlayStayTion-aligned email that asks only for missing details or provides correct next steps.
5. Output Layer – Human-in-the-Loop
Draft emails are sent back into Gmail with labels indicating their category or escalation status.
Staff review, edit if needed, and send the final response.
6. Optional Logging Layer
Details can be saved to Google Sheets for analytics, accuracy tracking, or future improvements.

## Slide 16: Agentic Solution Design – Data Access and Grounding
Data Access
The agentic solution uses minimal and safe data access to ensure privacy and simplicity. All data comes from controlled, test-only sources:
Gmail API (Read + Metadata) Used to retrieve incoming emails with subject, sender, and message body.
Gmail API (Draft + Send) Used to return AI-generated draft replies back to staff for review.
Synthetic / Mock Emails A curated set of test emails representing the most common customer requests (boarding, grooming, Pet Taxi, etc.). No real customer data is used at any stage.
OpenAI Message Models Only receive the content of the reviewed test emails and return structured outputs (intent, extracted fields, draft responses).
Optional Google Sheet (Testing Only) Used to log extracted fields or test accuracy for evaluation.
There is no integration with ProPet, CRM, or any live operational database. All data flows remain contained inside the prototype environment.
Data Grounding
Because this prototype focuses on intent detection and structured responses, grounding is performed through prompt instructions and rule-based guardrails, not external retrieval.
Grounding Through Prompts Each agent is guided by carefully designed prompts that include:
  Allowed service types
  Expected fields (dates, pet name, city, service type)
  Instructions to never confirm availability
  Requirements to direct customers to ProPet
  PlayStayTion’s friendly and professional tone
Rule-Based Guardrails in n8n Guardrails identify missing information, unclear intent, medical issues, or conflicting details. These rules ensure safe, consistent output without relying on external documents.
Brand Style Grounding Tone and style are embedded in the Reply Writer prompts so drafts remain polite, concise, and aligned with PlayStayTion’s communication standards.
This approach provides stable, predictable grounding while keeping the system simple, safe, and fully under human control.

## Slide 17: Agentic Solution Design – Actions and Tools
Key Actions Performed by the Agentic System
Trigger Email Intake Detect new customer emails through Gmail Trigger.
Retrieve and Normalize Message Extract subject, sender, and email body for processing.
Classify Intent Use OpenAI to determine whether the email relates to Boarding, Grooming, Daycare, Training, Pet Taxi, Cancellation, General Inquiry, or Unknown.
Extract Required Details Pull structured fields such as pet name, dates, service type, and location (for Pet Taxi).
Apply Guardrails Check for missing details, unclear requests, medical concerns, or low-confidence predictions. Decide whether to generate a draft or escalate to staff.
Generate Response Draft Create a short, friendly, PlayStayTion-aligned reply asking for only missing information or directing to ProPet.
Route Output to Gmail Send the draft back into Gmail with appropriate labels for human review.
Tools Used in the Architecture
n8n Workflow Engine Orchestrates the full pipeline, manages routing logic, and ensures human-in-the-loop review.
Gmail API
  Reads incoming emails
  Creates draft responses
  Applies labels for internal workflow organization
OpenAI Message Models
  Intent classification
  Entity extraction
  Draft-response generation
n8n Code & Switch Nodes
  Implement guardrails
  Validate extracted fields
  Route emails to correct intent branches
Optional Google Sheets Used only for logging test data, evaluation metrics, and prototype accuracy.

## Slide 18: Agentic Solution Design – Prototype Design and Implementation Environment
Agentic Solution Design – Prototype Design and Implementation Environment
Prototype Design
The prototype was designed as a modular, multi-agent workflow inside n8n, where each step of email processing is handled by a dedicated component. The design includes:
Intent Classifier Agent to identify the type of request.
Entity Extractor Agent to pull structured fields (dates, pet name, service type, location).
Guardrails & Rule Checks implemented using n8n code and switch nodes.
Intent-specific AI modules for Boarding, Grooming, Daycare, Training, Pet Taxi, General, Unknown, and Cancellation.
Reply Writer Agent to generate a friendly, brand-consistent draft response.
Human-in-the-Loop Draft Review through Gmail labels and draft creation.
The prototype replicates how staff handle emails manually, but automates the repetitive steps.
Implementation Environment
The full system is implemented in a safe, isolated, classroom-grade environment:
n8n Cloud Workspace Orchestrates all agents, logic, and routing in a visual workflow.
Gmail API
  Detects new incoming emails
  Retrieves message contents
  Creates draft replies
  Adds workflow labels for organization No live customer data is used—only test inboxes.
OpenAI Message Models Handle classification, extraction, and draft response generation using controlled prompts.
Synthetic Test Emails Used to evaluate accuracy and workflow performance without exposing real customer information.
Optional Google Sheet Utilized only for logging test results or storing evaluation metrics.
The environment ensures privacy, safety, and full instructor compliance, while clearly demonstrating how PlayStayTion could extend this prototype into a production-ready email, voice, or chat assistant in the future.

## Slide 19: SOLUTION IMPLEMENTATION

## Slide 20: Agentic Solution Implementation – Economic Feasibility of Implementing the proposed Agentic Solution
Agentic Solution Implementation – Economic Feasibility
Low-Cost, Low-Risk Prototype
The proposed agentic email assistant is economically feasible because the entire system is built using low-cost or free-tier tools. The prototype requires no hardware purchases, no system integrations, and no changes to PlayStayTion’s existing operations.
Estimated Costs for Real-World Use
1. n8n Platform
n8n Cloud (Starter Plan): ~$20–$30 per month (Alternatively, can be self-hosted at near-zero cost.)
2. OpenAI API Usage
Average cost per email: $0.002–$0.01, depending on prompt size.
Monthly expected usage (300–600 emails): $3–$10 per month.
3. Gmail API
Included with existing Google Workspace—no additional cost.
4. Setup & Maintenance
Initial setup (one-time): 10–20 hours of configuration, prompt tuning, and testing.
Ongoing maintenance: ~1–2 hours per month to update prompts or adjust rules.
Operational Benefits (Cost Savings)
Adopting this agentic solution can reduce staff workload and administrative time significantly:
40–60% reduction in time spent reading, interpreting, and drafting responses to routine emails.
Faster customer replies increase conversion to bookings, especially during peak seasons.
Staff can reallocate time to higher-value tasks such as customer service, on-site care, and complex inquiries.
Summary of Economic Feasibility
Total expected cost of running the system monthly: $25–$40
Total estimated monthly labor savings: 10–20+ hours
Net cost savings: Clear positive ROI, even at low volumes
Scalable for future voice or chat assistants without major additional investment
The solution is economically viable, low-risk, and highly scalable, making it an attractive first step toward automating PlayStayTion’s communication ecosystem.

## Slide 21: References
  OpenAI. (2024). OpenAI API Documentation. https://platform.openai.com/docs
  n8n GmbH. (2024). n8n Workflow Automation Documentation. https://docs.n8n.io
  Google Developers. (2024). Gmail API Reference. https://developers.google.com/gmail/api
  Sidorova, A. (2025). BCIS 5140 – Agentic AI Lecture Notes (Course materials provided in class)
  PlayStayTion Pet Resort. (2024). Official Website. https://playstaytionpetresort.com
  Miro. (2024). Diagramming and Workflow Mapping Tool. https://miro.com
  Microsoft. (2024). PowerPoint – Slide Design Guidelines.
  GitHub. (2024). n8n Community Workflows and Integrations. https://github.com/n8n-io
  OpenAI. (2024). Prompt Engineering Guide. https://platform.openai.com/docs/guides/prompt-engineering
  Google Workspace. (2024). Email Automation and Security Policies.